VISHVESHWARYA GROUP OF INSTITUTIONS
Affiliated to AKTU, Lucknow (U.P) | CCS University, Meerut (U.P)
Technical Campus Approved by AICTE / UGC / PCI / BTE / BCI | Ministry of Education, Govt. of India
UPCOMING VISHVESHWARYA UNIVERSITY

――――――――――――――――――――――――――――――――――――――――――――――――――――――――――

INTERNSHIP WORKING & PROGRESS REPORT
Data Science & Analytics Engineering Track
Project FORESIGHT — Demand & Inventory Intelligence Platform

Host Organization: Zidio Development (Data Science & Analytics Engineering Team)
Client Engagement: NorthBay Living — Direct-to-Consumer (D2C) Home & Lifestyle Brand
Submitted by: Ashit Upadhyay
Program / Branch: B.Tech — Computer Science & Engineering (AIML)
Submitted to: Department of Computer Science & Engineering, Vishveshwarya Group of Institutions
Internship Status: Currently Working / Ongoing Client Engagement Project
Engagement Duration: 4-Week Intensive Industry Engagement (Phase 1 to Phase 8 Track)
Current Submission Date: October 2026
GitHub Repository: https://github.com/codexboy0417/demand-inventory-intelligence.git

## Declaration

I, Ashit Upadhyay, hereby declare that this report is a true, authentic, and accurate record of the industrial internship I am actively pursuing at Zidio Development on the client account NorthBay Living. The project architecture, data engineering pipelines, forecasting models, inventory risk scoring engine, and interactive software artifacts described in this document represent my original work and active engineering contributions, developed under the mentorship and guidance of the technical leads at Zidio Development.

Signature: __________________________                    Date: __________________________
Ashit Upadhyay (Student Intern)                           Vishveshwarya Group of Institutions

## Acknowledgement

I express my sincere gratitude to the Leadership and Technical Mentorship Team at Zidio Development for granting me the opportunity to work as a Data Scientist on a live client engagement for NorthBay Living. The professional mentorship, weekly technical checkpoints, and rigorous rubric-based code reviews have been invaluable in bridging the gap between academic theory and production-grade software delivery. I also extend my heartfelt thanks to the Head of Department, faculty members, and training coordinators at Vishveshwarya Group of Institutions for their continuous encouragement, academic support, and approval of this valuable internship experience.

# 1. Executive Summary

As part of my Data Science & Analytics internship at Zidio Development, I am placed on an active commercial client engagement: Project FORESIGHT (Demand & Inventory Intelligence). The client, NorthBay Living, is a fast-growing Direct-to-Consumer (D2C) home, decor, and lifestyle brand managing ~200 active SKUs shipped from a single fulfillment center. Historically, the brand planned inventory using gut feel and static spreadsheets. This created a dual failure mode: best-selling velocity items frequently stocked out (causing unrecoverable revenue loss and customer dissatisfaction), while slow-moving products piled up in warehouse racks (trapping crucial working capital and forcing margin-diluting markdowns).

My work centers on building an end-to-end, production-ready analytics product that turns raw transactional extracts into weekly SKU-level demand forecasts and an automated risk-scoring early-warning system. The system has been designed across five core functional pillars:

1. Data Engineering & Star Schema Ingestion: Processing over 1,067,371 raw transaction records across 2 full years (2009–2011) and 5,305 SKUs, constructing a clean 4-table Star Schema (sales_daily, sku_master, calendar, inventory_snapshots).

2. Exploratory Data Analysis & Behavioral Mining: Quantifying the 80/20 Pareto volume distribution (top 15% SKUs generate 68% of sales volume), identifying severe Q4 holiday seasonality surges (38% of annual revenue), and detecting dormant dead stock.

3. Machine Learning Demand Forecasting: Engineering strictly shifted temporal lags and rolling statistics to prevent lookahead leakage, evaluating Seasonal-Naive, Random Forest, XGBoost, and LightGBM models via 4-fold Rolling-Origin Cross-Validation. LightGBM earned model selection with an out-of-sample WAPE of 72.9% (+34.9% error reduction over baseline).

4. Inventory Risk Scoring & 2x2 Decision Matrix: Decoupling probabilistic demand forecasts from warehouse inventory physics to build an explainable 2x2 Decision Grid (Reorder Now, Markdown / Clear, Watch / Volatile, Healthy) with exact rupee-level financial risk quantification.

5. Productization & Cloud Serving: Packaging the intelligence stack into a 7-Page Streamlit Planning Dashboard and a live FastAPI REST scoring microservice with automated Swagger documentation.

Headline Key Performance Indicators (KPIs) Achieved to Date: • Data Volume Processed: 1,067,371 raw transactions ¦ 5,305 SKUs ¦ 2 Full Operational Years • Machine Learning Forecast Accuracy: 72.9% Out-of-Sample WAPE (LightGBM) vs 107.8% (Seasonal-Naive Baseline) • Accuracy Lift Over Client Baseline: +34.9% WAPE Error Reduction • Financial Exposure Identified: ₹1,002,813.06 Total Financial Value at Stake • Working Capital Trapped in Overstock: ₹1,000,800.85 (45 SKUs flagged for immediate clearance discounting) • Revenue Protected from Stockouts: ₹2,012.21 (1 SKU flagged for immediate PO replenishment) • Software Deliverables: 7-Page Interactive Streamlit UI + FastAPI REST Service + Complete Jupyter Notebook

# 2. Host Organization & Program Governance

Zidio Development operates an experiential learning and engineering consultancy platform that deploys student data scientists onto real-world client engagements. Unlike academic coursework, interns are held to professional client standards: solving business-critical problems, working against acceptance criteria, ensuring reproducibility, and presenting to non-technical stakeholders.

| Role / Title | Stakeholder & Entity | Business Focus & Responsibility |
| --- | --- | --- |
| Primary Client | Head of Operations (NorthBay Living) | Wants reliable reorder/markdown guidance to prevent warehouse stockouts. |
| Merchandiser | Merchandising Lead (NorthBay Living) | Decides catalog promotions, discounts, and slow-moving item clearances. |
| Finance Lead | Finance Lead (NorthBay Living) | Focused on working capital protection, inventory holding costs, and ₹ margin impact. |
| Lead Data Scientist | Ashit Upadhyay (Student Intern) | Owns end-to-end data pipelines, ML modeling, risk engines, UI dashboards, and reporting. |
| Engagement Lead | Technical Mentor (Zidio Development) | Client proxy overseeing weekly checkpoints, code quality, and milestone rubrics. |

## Governed Deliverables & Acceptance Criteria (D1 to D7)

| Code | Deliverable Name | Specification & Client Definition of Done | Status |
| --- | --- | --- | --- |
| D1 | Data Pipeline | Reproducible ingestion & cleaning producing analysis-ready Star Schema. | Completed |
| D2 | EDA Insight Memo | Comprehensive reporting on trends, Pareto rules, seasonality, and dead stock. | Completed |
| D3 | Demand Forecast Model | Weekly SKU forecast evaluated via rolling CV beating seasonal-naive baseline. | Completed |
| D4 | Risk Scoring Engine | Deterministic 2x2 decision grid with rupee-quantified sales & capital impact. | Completed |
| D5 | Planning Dashboard | 7-page interactive Streamlit dashboard with drill-downs and confidence bands. | Completed |
| D6 | Deployed Scoring Service | FastAPI REST API serving single-SKU and batch predictions. | Completed |
| D7 | Executive Readout | 10-slide executive presentation deck & full formal project report. | Completed |

# 3. Technology Stack & Core Competencies

The project combines modern Python data science frameworks, gradient-boosted tree algorithms, deterministic supply chain physics, and web application serving:

| Layer / Domain | Libraries & Technologies | Functional Purpose in Project FORESIGHT |
| --- | --- | --- |
| Core Language | Python 3.11+ / 3.14 | Underlying runtime for data manipulation, modeling, and application serving. |
| Data Engineering | pandas, numpy, openpyxl | High-volume data wrangling, star schema building, aggregation, vector operations. |
| Machine Learning | scikit-learn, LightGBM, XGBoost | Supervised tree regression, gradient boosting, temporal feature extraction. |
| Time-Series Validation | Rolling-Origin Cross-Validation | 4-fold temporal backtesting preventing future lookahead data leakage. |
| Interactive Visuals | Plotly Express, Graph Objects | Dynamic interactive scatter plots, confidence intervals, revenue trendlines. |
| Web Application | Streamlit Multi-Page Framework | 7-page interactive planning dashboard for operations and merchandising. |
| REST API Serving | FastAPI, Uvicorn, Pydantic | Production microservice endpoint for ERP integration and batch SKU scoring. |
| Version Control | Git, GitHub | Collaborative development, change tracking, and public artifact hosting. |

# 4. Chronological Progress Summary & Weekly Phases

The project followed an agile four-week commercial consulting cadence with scheduled client checkpoints:

## Phase 1: Foundations, Ingestion & Data Wrangling (Week 1 / Milestone M1)

Project Kickoff: Analyzed client engagement brief, clarified objectives, established git repository and environment.

Raw Ingestion: Downloaded and processed the Online Retail II dataset (1,067,371 rows across 2009–2011).

Data Cleansing: Filtered out return orders (Quantity <= 0) and bad debt write-offs (Price <= 0).

Star Schema Formulation: Built sales_daily (532k rows), sku_master (4,917 SKUs), calendar (739 days), and inventory_snapshots (200 SKUs).

Checkpoint M1 Delivered: Approved reproducible pipeline script (src/pipeline.py) and data foundation.

## Phase 2: Exploratory Data Analysis & Feature Engineering (Week 2 / Milestone M2)

EDA & Pattern Mining: Quantified Q4 holiday seasonality surge (38% of revenue), Pareto 80/20 volume skew, and identified 18% dormant catalog SKUs.

Feature Engineering: Created shifted temporal lags (t-1w, t-2w, t-4w, t-52w), rolling moving averages (4w, 8w), rolling volatility, and discount ratios.

Baseline Construction: Formulated the Seasonal-Naive baseline predictor (107.8% WAPE) to serve as the hurdle metric.

Checkpoint M2 Delivered: Approved EDA Insight Memo (reports/eda_insight_memo.md) and feature matrix.

## Phase 3: Multi-Model Demand Forecasting & Backtesting (Week 3 / Milestone M3)

Model Training: Fitted Random Forest, XGBoost, and LightGBM regressors on 198,412 weekly feature instances.

Rolling Cross-Validation: Evaluated out-of-sample WAPE across 4 temporal folds with zero data leakage.

Model Selection: LightGBM established clear victory with 72.9% WAPE, outperforming baseline by +34.9%.

Checkpoint M3 Delivered: Validated backtest comparison script (src/forecast.py) and performance summary.

## Phase 4: Inventory Risk Scoring Engine & Decision Matrix (Week 3-4 / Milestone M3)

Deterministic Mechanics: Built lead time demand projections vs warehouse available stock (on-hand + on-order).

2x2 Matrix Implementation: Coded assign_quadrant() to categorize SKUs into Reorder Now, Markdown/Clear, Watch/Volatile, and Healthy.

Financial Quantification: Calculated exact rupee metrics for Sales at Risk (₹2,012) and Capital Locked (₹1,000,800).

Output Reporting: Automatically generated reports/inventory_risk_decision_matrix.csv.

## Phase 5: Productization, Serving & Client Handover (Week 4 / Milestone M4)

Dashboard Engineering: Developed 7 distinct pages in Streamlit (Home, Sales Analytics, Forecast, Inventory, Risk, Product Details, Executive Summary).

FastAPI REST Microservice: Built and tested service/api.py with /forecast/{sku_id} and /score-batch routes.

Notebook Consolidation: Generated complete 15-cell standalone notebook (notebooks/project_foresight_complete_ml_pipeline.ipynb).

Final Reporting: Authored 10-slide executive presentation, technical code review, and publication-ready PDF report.

# 5. Core Project Implementation: Project FORESIGHT

Project FORESIGHT is structured as an enterprise analytics stack. The technical core consists of three key mathematical and architectural components:

## 5.1 System Architecture & Information Flow

The architecture follows a strict one-way dependency graph to ensure modularity and ease of maintenance:
Raw Transaction Dumps  -->  Data Cleaning & NLP Categorization  -->  Star Schema Fact & Dimensions  -->  Feature Engineering (Lags, Rolling Stats)  -->  LightGBM Demand Forecaster  -->  Deterministic Inventory Risk Engine  -->  Streamlit 7-Page Dashboard & FastAPI Service.

## 5.2 Mathematical Formulas for Forecasting & Risk Decisioning

1. Weighted Absolute Percentage Error (Primary Metric):
   WAPE = Sum(|Actual_y - Predicted_y|) / Sum(Actual_y)

2. Projected Demand Over Lead Time (D_LT):
   D_LT = Weekly_Forecast * (Lead_Time_Days / 7.0)

3. Total Available Stock (S_avail):
   S_avail = On_Hand_Units + On_Order_Units

4. Stockout Risk Score (0.0 to 1.0):
   Stockout_Gap = max(0, D_LT - S_avail)
   Stockout_Risk = clip( (D_LT - S_avail) / (D_LT + 1e-5), 0.0, 1.0 )

5. Overstock Risk Score (0.0 to 1.0):
   D_6W = Weekly_Forecast * 6.0
   Overstock_Gap = max(0, On_Hand_Units - D_6W)
   Overstock_Risk = clip( (On_Hand_Units - D_6W) / (On_Hand_Units + 1e-5), 0.0, 1.0 )

6. Rupee Financial Quantifications:
   Sales at Risk (INR) = Stockout_Gap * List_Price
   Capital Locked (INR) = Overstock_Gap * Unit_Cost
   Total at Stake (INR) = Sales_at_Risk + Capital_Locked

## 5.3 Core Python Implementation (Risk Scoring & Quadrant Assignment)

def assign_quadrant(row):
    is_stockout = row['stockout_risk'] > 0.25
    is_overstock = row['overstock_risk'] > 0.35
    
    if is_stockout and not is_overstock:
        return 'Reorder Now'
    elif is_overstock and not is_stockout:
        return 'Markdown / Clear'
    elif is_stockout and is_overstock:
        return 'Watch / Volatile'
    else:
        return 'Healthy'

action_map = {
    'Reorder Now': 'Raise replenishment order before stock runs out.',
    'Markdown / Clear': 'Promote or discount to free up locked capital.',
    'Watch / Volatile': 'Investigate erratic demand; review manually.',
    'Healthy': 'No action needed; inventory level optimal.'
}

# 6. Results, Benchmarking & Model Evaluation

The machine learning models were subjected to rigorous out-of-sample backtesting against the client's seasonal-naive baseline. The results across 4 rolling-origin temporal folds demonstrate clear machine learning superiority:

| Fold # | Cutoff Date | Seasonal-Naive WAPE | Random Forest WAPE | XGBoost WAPE | LightGBM WAPE (Winner) |
| --- | --- | --- | --- | --- | --- |
| Fold 1 | 2011-11-22 | 141.4% | 83.4% | 88.4% | 78.4% |
| Fold 2 | 2011-11-27 | 76.9% | 56.7% | 56.5% | 53.4% |
| Fold 3 | 2011-12-01 | 105.0% | 61.5% | 59.9% | 59.8% |
| Fold 4 | 2011-12-06 | 108.1% | 100.5% | 100.3% | 99.9% |
| Average | Mean Out-of-Sample | 107.8% | 75.5% | 76.3% | 72.9% (-34.9%) |

## 6.1 Inventory Risk Quadrant Distribution & Financial Impact

| Decision Quadrant | SKU Count | Percentage | Financial Value (INR) | Primary Prescribed Operational Action |
| --- | --- | --- | --- | --- |
| Reorder Now | 1 SKU | 0.5% | ₹2,012.21 (Sales at Risk) | Issue immediate replenishment PO before stock depresses. |
| Markdown / Clear | 45 SKUs | 22.5% | ₹1,000,800.85 (Locked Capital) | Launch promotional clearance discounts to free cash. |
| Healthy | 154 SKUs | 77.0% | ₹0.00 (Optimal Balance) | Inventory matches velocity; maintain standard cadence. |
| Watch / Volatile | 0 SKUs | 0.0% | ₹0.00 | Stable velocity; no erratic outlier behavior detected. |
| Total | 200 SKUs | 100.0% | ₹1,002,813.06 At Stake | Combined operational financial optimization opportunity. |

# 7. Technical Challenges & Engineering Solutions

1. Temporal Data Leakage in Time-Series Features: Standard train/test splits or naive rolling means inadvertently allow future data to touch features, producing falsely optimistic evaluations. Solution: Strictly shifted all lag terms (t-1w, t-2w, etc.) and rolling windows by 1 period, and implemented Rolling-Origin Cross-Validation mimicking real-world weekly forecasting.

2. High-Entropy Unstructured Text in Catalog Master: Raw transaction records contained dirty, unstandardized product descriptions with no department categories. Solution: Engineered an automated NLP keyword parser that mapped text into 5 standard retail categories (Kitchen & Dining, Home Decor, Storage, Seasonal, Furnishings).

3. The 'Black-Box' Trust Problem in Inventory Operations: Warehouse managers and finance directors reject purely algorithmic purchase order commands if they cannot understand the underlying logic. Solution: Decoupled ML demand prediction from deterministic inventory mechanics. The 2x2 matrix relies on transparent lead-time math and exact rupee calculations.

4. Streamlit Cloud Runtime & Dependency Deprecations: Encountered Pandas resampling deprecation errors (resample('M')) and missing XGBoost dependencies during cloud deployment. Solution: Refactored monthly aggregation to universal dt.to_period('M') period groupings and implemented safe try/except fallback wrappers in src/forecast.py.

# 8. Skills Acquired & Professional Competencies

Production Data Engineering: Designing reproducible star schemas, automated data cleaning, and feature pipelines.

Advanced Time-Series Machine Learning: Rolling-origin backtesting, feature engineering, LightGBM/XGBoost tuning, and WAPE/MAPE metrics.

Supply Chain Analytics & Decision Science: Lead time modeling, safety stock gap computation, and working capital risk quantification.

Full-Stack Analytics Productization: 7-page interactive Streamlit dashboard development, Plotly graphics, and FastAPI REST APIs.

Consulting & Stakeholder Communication: Translating complex mathematical algorithms into rupee financial impacts and executive slide decks.

# 9. Current Progress, Ongoing Work & Strategic Next Steps

As this is an ongoing industrial internship, all core technical milestones (M1 to M4) have been fully developed, validated, and deployed. Current and upcoming focus areas include:

Current Active Status: The 7-page Streamlit dashboard and FastAPI service are operational and actively serving predictions.

Lead Time Sensitivity Control: Implementing an interactive slider in the Streamlit UI allowing warehouse managers to simulate what-if supplier delays (+7 days, +14 days) and observe real-time risk quadrant shifts.

Automated Monthly Cron Pipeline: Scheduling monthly batch executions of src/pipeline.py and src/risk.py as fresh inventory snapshot CSVs arrive from the warehouse.

Clearance Promotion Campaign: Assisting NorthBay Living's merchandising lead in rolling out promotional discounts on the top 45 clearance candidate SKUs to liquidate the ₹1,000,800.85 in trapped working capital.

# 10. Project Verification Record & Submission Artifacts

The academic faculty, mentor review board, and stakeholders can independently audit and inspect all project deliverables at the official repository and hosted interfaces below:

| Item / Deliverable | Location / Link | Description |
| --- | --- | --- |
| Public Git Repository | https://github.com/codexboy0417/demand-inventory-intelligence | Complete production source code, notebooks, and reports. |
| Interactive Dashboard | app/main.py (Streamlit Community Cloud) | 7-Page interactive UI with filters, charts, and action tables. |
| Scoring REST Service | service/api.py (FastAPI / Swagger UI) | Real-time single SKU and batch scoring endpoints. |
| Single Jupyter Notebook | notebooks/project_foresight_complete_ml_pipeline.ipynb | Complete 15-cell end-to-end reproducible pipeline. |
| Executive Presentation | reports/executive_presentation.md | 10-slide executive readout deck for operations and finance. |
| Data Quality & EDA Memo | reports/eda_insight_memo.md | Detailed data quality findings, demand patterns, and Pareto rules. |
| Decision Matrix Output | reports/inventory_risk_decision_matrix.csv | Full 200 SKU risk scoring results with rupee values. |
| Terminal Execution Guide | steps.txt | Step-by-step reproduction commands from installation to launch. |

― End of Internship Working Report ―